## Slide 1: Project Management Methodology Used in FAS
LEPL Financial Analytical Service
Oct 2015
Giorgi Gurashvili

## Slide 2
Agenda
Overview of Project Management
Frameworks Used By FAS
Overview of FAS Project Management Methodology
Benefits Received
Questions

## Slide 3
What is Project Management
A temporary organization that is created for the purpose of delivering one or more business products according to an agreed Business Case
Change
Temporary
Cross - Functional
Unique
Uncertainty

## Slide 4
Aim of Project Management

## Slide 5
Frameworks Used By FAS
PRINCE2
ITIL
SABSA (Sherwood Applied Business Security Architecture)
MSF (Microsoft Solution Framework) for Agile
MOF (Microsoft Operations Framework)
RUP (Rational Unified Process)

## Slide 6
Roles
Project Manager (PM)
Control project timelines
Define priority of the tasks
Approve design packages
Product Manager
Ensure solution delivers business value
Define the solution within project constraints
Ensure customers’ needs and expectations are satisfied

## Slide 7
Roles
System Analyst
Perform risk and security analysis
Prepare test case scenarios
Development Team Leader
Delegate tasks received by product manager on team members
Code version control
Smooth deployment and transition to operations
Design a solution to meet business goals within project constraints
Operations Manager
Ensure smooth operation of the solution
Organize trainings of end users needed for the launch of solution

## Slide 8
Solution Design Approval by Business
PM Sends User Story via communication channel
Initiation
User story is discussed with stakeholders of the system
Requirements Capture
User story is decomposed and solution design created
Design Package
Design package is sent to PM via communication channel
Request for Approval
PM approves the design package via communication channel
Approval

## Slide 9
Design Package
Current state of business
Change to business as usual after the implementation of the solution
Affected users
Functional requirements and detailed process description
Implementation timeline
Required test case scenarios
Requirements for successful launch
Standardized design package template based on best practices of ITIL and PRINCE2
Comprehensive description of solution to minimize ambiguity between business and IT
Non–Functional requirements

## Slide 10
Process - Overview
Governance Track - Balancing efficient and effective use of project resources and delivery of a solution
Enactment Tracks - Detailed sequence of steps by which a solution is defined, built, and deployed

## Slide 11
Process - Enactment Tracks
Envision - Develop a clear understanding of what is needed
Plan - Evolve the conceptual solution into tangible design
Build - Build the various aspects of a solution in accordance with Plan
Stabilize – V&V (Verification and Validation)
Deploy – Integrate a solution successfully into production

## Slide 12
FAS uses Microsoft Solution Framework for Agile Development & IBM Rational Unified Process as a core Software Development Framework.
Requirements Management
Software Architecture
Coding Activities
Software Testing
Continuous Integration
Project Management
Release Management
Change Management
Software Maintenance
ALM Toolset
MSF
Management Frameworks
ITIL
PRINCE2
RUP
FAS uses ITIL & PRINCE2 as a core infrastructure and process management framework
FAS has developed custom strict management process implementation
FAS has developed official internal manual, that covers all activities, concerning software development and tools usage
Process – FAS Approach to Application Lifecycle Management

## Slide 13
Benefits Received
Agility to adapt to changes
Incremental approach to ensure fast value delivery with minimal risks and recourses
Business involvement on all stages of the project
Make sure what is delivered has optimal value to business
Minimization of launch failures / Minimal room for errors
Frequent delivery of business value
Continuous learning
Clearly established accountability and shared responsibility

## Slide 14: Thank You For Attention